SEMANTIC RESPONSIVE

TYPESETTING

Product Requirements Document + Agent Handoff

Core proposition One semantic document. Multiple computed renditions. Persistent identity, relationships, reading position, and annotations.

Proof of concept: scholarly document recomposition across print, e-ink, and digital surfaces

| Working name | Semantic Responsive Typesetting (SRT) |
| --- | --- |
| Version / status | v0.1 · ready for implementation discovery |
| Primary audience | Fresh implementation/research agent; technical product lead |
| POC thesis | The page is a rendition, not the document. |
| Default input | Structured scholarly article; PDF is a later adapter |
| Prepared | 12 July 2026 |

This document is intentionally self-contained. The implementing agent should use its defaults unless a blocker makes a decision impossible.

# 0. Agent handoff — read this first

Mission Build a narrow end-to-end proof of concept that demonstrates semantic responsive typesetting. Do not begin by building a universal PDF converter.

The POC should take one canonical scholarly document and compose it into four materially different surfaces while preserving semantic identity, figure-caption relationships, reading position, and text annotations. The system should make layout decisions visible and should permit target-specific overrides without mutating the source content.

## Defaults that should not block implementation

| Decision | Default |
| --- | --- |
| Name | Semantic Responsive Typesetting (SRT) |
| Canonical model | Custom validated JSON graph inspired by JATS; not PDF, EPUB, or TeX |
| First input | Structured article fixture, preferably JATS-derived or manually normalized |
| Rendering approach | HTML/CSS plus a paged-media engine and a thin policy layer |
| Targets | A4 print, large 4:3 e-ink, small tall e-ink, continuous mobile |
| Annotations | Text highlight and anchored note in P0; freehand ink is a stretch goal |
| PDF ingestion | P2 adapter; do not let extraction errors obscure the composition POC |
| Designer editability | Target-specific rule overrides in P1; Illustrator/InDesign round-trip is out of MVP |
| Automation | Deterministic, explainable rules first; no generative layout dependency |

## Immediate deliverable

A runnable repository with one command to launch the interactive studio.

One golden scholarly article rendered from the same source into four target profiles.

Stable semantic IDs embedded in every rendition and a generated layout manifest.

A target switch that preserves the current semantic reading anchor.

A text highlight that remains attached to the same words after reflow.

Screenshot and structural tests for the golden article.

Architecture decision records for schema, pagination engine, and annotation anchoring.

Do not over-scope A clean demonstration of one paper across four targets is more valuable than partial support for arbitrary PDFs, scans, equations, collaboration, and design-tool round-tripping.

# 1. Executive summary

Semantic Responsive Typesetting is a document composition model in which the canonical document is a persistent semantic graph, while pages, columns, coordinates, and line breaks are computed renditions for a particular surface. Content components may move, resize, change variants, or fragment, but their identities and relationships remain stable.

The proof of concept uses scholarly articles because they combine long-form prose, finite-page composition, figures, captions, citations, equations, tables, cross-references, and annotation-intensive reading. They also expose the weakness of fixed PDFs on very different e-ink geometries.

The product value is broader than PDF-to-EPUB conversion. The same architecture should eventually support data-driven reports, newspapers, brochures, financial publications, learning material, and other workflows that currently flatten content too early and then manually rebuild print and digital variants.

## Primary hypothesis

Hypothesis A canonical semantic graph plus target constraints, layout policies, and non-destructive overrides can generate coherent renditions across heterogeneous widths and finite heights while preserving content identity, relationships, reader position, and annotations.

## Why this POC matters

It tests whether coordinates can become outputs rather than authored source data.

It treats finite height and pagination as first-class responsive constraints, not as an afterthought to responsive web layout.

It separates semantic content from target-specific composition and designer exceptions.

It provides a concrete foundation for progressive or viewport-first repagination.

It establishes a durable anchoring model for highlights and, later, freehand ink.

# 2. Context and problem statement

## Current workflow failure

Many publishing workflows take incoming data, calculate positions for a fixed page, generate a PDF, and then require a designer to move or repair the result in Illustrator or InDesign. A separate digital version is often rebuilt from the same material. The content becomes geometrically committed too early.

Current pattern incoming data → manual coordinate calculations → fixed-size PDF → downstream movement and repair → separate digital rendition Desired pattern structured content + relationships + layout policy → composition for a target profile → print, e-ink, web, and editable renditions → designer edits only the exceptions

## Observed product pain

A fixed research-paper PDF feels natural on a large paper-like display but becomes tiny or navigation-heavy on a small, tall display.

Changing EPUB typography can trigger expensive whole-document repagination even though the reader needs only the current region immediately.

Annotations tied to page coordinates become brittle when text reflows.

Responsive web systems usually adapt to width on an effectively infinite vertical canvas; print and e-ink pagination must also solve finite height.

Existing toolchains split semantic CMSs, paged typesetting, design automation, and designer editability into separate systems.

## Problem statement

Problem Publishers lack a simple, inspectable workflow in which structured text and visual components can be recomposed across different page dimensions while retaining semantic identity, editorial relationships, annotation anchors, and target-specific designer control.

# 3. Product vision and principles

## Vision

A document should be authored or recovered once as structured content. Each target surface should receive a computed rendition. The system should explain how it placed each component, preserve a bidirectional relationship with the source, and record designer changes as target-specific overrides rather than as anonymous coordinate mutations.

Canonical semantic document + target profile + composition policy + target-specific overrides ↓ Computed rendition ├── continuous web ├── paginated e-ink ├── print PDF └── editable/inspectable design representation

## Product principles

| Principle | Implication |
| --- | --- |
| The page is a rendition | Page numbers, coordinates, columns, and line breaks are derived, versioned layout data. |
| Identity survives movement | A figure remains the same figure when it moves, resizes, or changes variant. |
| Movement is governed | Components move according to explicit constraints and editorial policy, not arbitrary repositioning. |
| Width and height are first-class | The engine responds to both line measure and finite fragmentation height. |
| Relationships outrank proximity | Caption-to-figure, reference-to-object, and note-to-paragraph links persist even when spatial proximity changes. |
| Progressive stability matters | The current reading region should become usable before distant pages finish composing. |
| No silent content loss | Any summarization, crop, omission, fallback, or failed constraint must be visible in diagnostics. |
| Designers edit exceptions | Target-specific overrides are stored separately and do not contaminate other renditions. |
| Fidelity can be hybrid | Complex equations, figures, and tables may remain atomic visual objects when semantic reflow would be misleading. |

# 4. Terminology

| Term | Working definition |
| --- | --- |
| Semantic node | A stable content object such as a paragraph, heading, figure, caption, equation, table, or reference. |
| Relationship | An explicit link between nodes, such as caption-of, referenced-by, footnote-of, or follows. |
| Canonical document graph | The presentation-independent source of truth containing nodes, relationships, source provenance, and permitted layout behavior. |
| Layout capability | What a component is allowed to do: split, float, span columns, change variant, scale, or fall back. |
| Target profile | The physical/logical dimensions, typography, column rules, interaction mode, and output constraints for one surface. |
| Composition policy | Global rules that turn semantic content into a target-specific layout. |
| Rendition | A computed arrangement of semantic nodes for one target and one layout configuration. |
| Override | A non-destructive, target-specific exception such as moving a figure earlier or forcing a two-column span. |
| Provenance map | A mapping from rendered nodes and text ranges back to their canonical source and, when available, original PDF coordinates. |
| Semantic reading anchor | The node/text position representing the reader’s location independently of page number. |
| Layout version | A cache key derived from document version, target profile, typography, policy, and overrides. |

Naming note “Movable typesetting” is avoided because it strongly evokes historical movable type. “Responsive typography” is too narrow. The recommended umbrella term is Semantic Responsive Typesetting.

# 5. Users and jobs to be done

| User | Primary job |
| --- | --- |
| Publishing automation engineer | Ingest structured data once and reliably generate multiple target renditions without hand-authoring coordinates. |
| Designer / art director | Inspect layout decisions, refine exceptional cases, and keep changes isolated to the relevant target. |
| Active reader / researcher | Read and annotate the same document comfortably across differently shaped e-ink or digital surfaces. |
| Content operations / publisher | Maintain one source of truth, preserve provenance, and reduce duplicated print/digital production work. |
| Document/HCI researcher | Measure the effects of representation, viewport geometry, pagination, and annotation continuity. |

## Core jobs

When content or target dimensions change, recompute layout from retained intent rather than manually moving downstream objects.

When a figure moves, preserve its caption, references, identity, and source mapping.

When a reader changes device or typography, keep the same semantic position and annotations.

When a layout rule fails, expose the failure and fallback rather than silently clipping or dropping content.

When a designer overrides a rendition, record the decision so other targets remain unaffected.

# 6. Scope

## MVP scope (P0)

One canonical scholarly article plus a small golden set of 3–5 articles for regression testing.

Structured input via canonical JSON; one JATS/HTML normalization path if feasible.

Supported nodes: title, author block, abstract, headings, paragraphs, lists, figures, captions, citations, references, simple tables, and display equations as atomic objects.

Four target profiles: A4 print, large 4:3 e-ink, small tall e-ink, and continuous mobile.

Rule-based responsive composition across width and finite height.

Text highlight and anchored note persistence across reflow.

Semantic reading-position preservation when switching profiles.

Interactive studio, layout manifest, diagnostics, and HTML/PDF/EPUB-oriented outputs.

## P1 extensions

Target-specific designer overrides for order, span, variant, and placement preference.

Bidirectional mapping to an original PDF when a source map exists.

Progressive composition queue: current region, nearby content, then distant content.

Responsive table variants and dedicated large-object views.

A basic freehand note attached to a semantic block with normalized local coordinates.

## Explicit non-goals for MVP

Perfect reconstruction of arbitrary PDFs or scanned documents.

A production CMS, collaborative editor, permissions model, or asset-management platform.

Full round-trip synchronization with Illustrator or InDesign.

Semantic editing of arbitrary equations and complex multi-panel scientific figures.

Perfect deformation of freehand ink spanning several reflowed blocks.

AI-authored summaries, silent content compression, or generative aesthetic optimization.

Support for every EPUB/CSS/PDF edge case or every e-reader implementation.

# 7. Golden-path demo

The live demonstration is the most important POC artifact. It should make the architecture visible without requiring the audience to read the source code.

| Step | Expected behavior |
| --- | --- |
| 1. Load | Open one structured paper. Show its semantic outline and source provenance. |
| 2. Compose | Render it in the large e-ink profile with stable node IDs and a layout manifest. |
| 3. Switch target | Change to the small tall profile. Text rewraps, figures change placement, captions remain attached, and the current sentence stays in view. |
| 4. Resize | Adjust width, height, and font size. The layout recomposes without mutating source content. |
| 5. Annotate | Highlight a sentence and attach a note. |
| 6. Reflow again | Change target or typography. The highlight remains on the same text and the note remains attached to the same semantic node. |
| 7. Inspect | Select a rendered object and view its node ID, constraints, source, chosen variant, page, and any fallback. |
| 8. Override | For A4 only, force one figure to span two columns or move earlier. Other targets remain unchanged. |
| 9. Export | Export at least paginated PDF and reflowable HTML/EPUB artifacts plus the layout manifest. |

## Required visual contrast between targets

Large paper-like surface ┌─────────────────────────────────┐ │ title │ ├────────────────┬────────────────┤ │ body text │ figure │ │ body text │ caption │ │ body text │ │ └────────────────┴────────────────┘ Small tall surface ┌────────────────┐ │ title │ ├────────────────┤ │ body text │ │ body text │ ├────────────────┤ │ figure │ │ caption │ ├────────────────┤ │ body text │ └────────────────┘

# 8. Functional requirements

| ID | Requirement | Acceptance signal |
| --- | --- | --- |
| FR-01 · Canonical graph | Validate a presentation-independent graph with stable IDs, node types, child order, relationships, layout capabilities, and source provenance. | Same node IDs and content hashes appear in every rendition. |
| FR-02 · Normalization | Import the golden document into the canonical graph from JSON, and preferably from one structured scholarly format. | Fixture validates with no manual coordinates in content nodes. |
| FR-03 · Width + height composition | Compose text and visual components using available width, finite height, typography, columns, keep rules, fragmentation, and object constraints. | No clipping/overlap; headings, captions, and atomic objects obey declared rules. |
| FR-04 · Target profiles | Switch among named profiles without changing canonical content. | All four profiles render from one source and one policy set. |
| FR-05 · Component variants | Select permitted variants by target, such as side-by-side, full-width, compact, or dedicated view. | Chosen variant is visible in diagnostics and manifest. |
| FR-06 · Stable reading anchor | Represent reader position by node and text offset rather than page number. | Profile changes retain the same sentence within the visible region. |
| FR-07 · Annotation anchoring | Store highlights as semantic text ranges with exact quote/context and store notes against a node or text range. | A highlight remains on the exact source words after layout changes. |
| FR-08 · Geometry cache | Treat page rectangles and annotation boxes as layout-versioned derived data. | Changing target invalidates geometry without changing the canonical annotation. |
| FR-09 · Provenance | Map rendered nodes/text spans back to canonical source and optional original PDF boxes. | Selecting a rendered node reveals its source reference. |
| FR-10 · Fallbacks | Use explicit atomic visual fallbacks for content that cannot be safely reflowed. | Fallbacks are labelled; mandatory content is never silently omitted. |
| FR-11 · Overrides | Store target-specific placement/variant overrides separately from content. | A print-only override does not alter e-ink or mobile outputs. |
| FR-12 · Progressive composition | Support or simulate priority composition for the current anchor, nearby nodes, then distant nodes. | The first stable viewport can render before final page count is available. |
| FR-13 · Outputs | Produce continuous HTML, paginated output, PDF, EPUB-oriented package, and a machine-readable layout manifest. | All outputs reference stable semantic IDs. |
| FR-14 · Inspection studio | Provide profile controls, document outline, diagnostics, source mapping, and layout/fallback inspection. | The golden-path demo can be completed without developer tools. |
| FR-15 · Regression harness | Snapshot structure, layout manifest, and rendered views for the golden set. | Changes produce deterministic diffs and fail on overflow or missing nodes. |

# 9. Non-functional requirements

| Area | Requirement |
| --- | --- |
| Determinism | The same document, target, policy, typography, and overrides must produce the same semantic order and layout manifest. |
| Fidelity | No mandatory text, figure, caption, citation, or reference may disappear without an explicit, inspectable rule. |
| Explainability | Every move, variant, fallback, and failed constraint should be attributable to a named rule or override. |
| Performance | Use a benchmark harness. Provisional POC targets: ≤1 s median to first stable viewport and ≤5 s full composition for a roughly 20-page article on the reference development machine. |
| Accessibility | Preserve logical reading order, headings, alternative text where available, and keyboard-accessible navigation in HTML outputs. |
| Modularity | Inputs, canonical schema, composition, annotation anchoring, and exporters must be separable packages. |
| Offline capability | The golden demo should run locally without network calls once dependencies and fixtures are installed. |
| Testability | Structural assertions and screenshots must cover all target profiles in the golden set. |
| Observability | Log layout version, composition timing, fallback count, overflow, and constraint violations. |
| No hidden mutation | Rendering and overrides must never rewrite canonical source nodes in place. |

Performance note The numeric targets are provisional baselines, not promises. The agent should measure a simple implementation first, document the reference machine, and revise only with evidence.

# 10. Canonical data model

The canonical model should be a validated semantic graph. It may be serialized as JSON for the POC and inspired by JATS concepts, but it should remain smaller than the full standard. TeX, EPUB, HTML, and PDF are inputs or renditions—not the source of truth.

## Minimum node shape

{ "id": "fig-3", "type": "figure", "content": { "asset": "assets/fig-3.svg" }, "relationships": { "caption": "cap-3", "referencedBy": ["p-17", "p-24"] }, "layout": { "mayFloat": true, "maySplit": false, "allowedSpans": [1, 2], "minWidthEm": 24, "variants": ["inline", "full-width", "dedicated-view"] }, "source": { "kind": "jats", "locator": "/article/body/sec[2]/fig[1]", "pdfBoxes": [{ "page": 4, "x": 72, "y": 160, "w": 210, "h": 150 }] } }

## Required top-level objects

| Object | Purpose |
| --- | --- |
| Document metadata | ID, title, version, language, source records, asset references. |
| Node collection | Stable semantic nodes and tree/order relationships. |
| Relationship graph | Cross-links independent of visual adjacency. |
| Layout capabilities | Permitted behavior for each node type or instance. |
| Target profiles | Dimensions, margins, typography, columns, interaction, and output mode. |
| Composition policy | Global placement and fragmentation rules. |
| Overrides | Target-specific exceptions keyed by stable node IDs. |
| Annotations | Canonical text/semantic anchors and optional ink data. |
| Rendition manifest | Derived pages, frames, line boxes, node geometry, decisions, and diagnostics. |

## Annotation model

{ "id": "ann-42", "kind": "highlight", "target": { "nodeId": "p-17", "text": { "start": 88, "end": 132 }, "quote": { "exact": "semantic identity survives layout changes", "prefix": "The system ensures ", "suffix": " even when figures move." } }, "appearance": { "style": "highlight" }, "geometryCache": { "layoutKey": "doc-v3:eink-small:type-100:policy-v2", "rects": [] } }

For freehand ink, add stroke points plus an attachment policy such as line-relative underline, paragraph-relative margin note, object-to-object arrow, or page-fixed drawing. Freehand transformation is not required in P0.

# 11. Composition model

## Pipeline

1. Normalize source into canonical graph 2. Resolve target profile and target-specific overrides 3. Select component variants 4. Build semantic flow and priority region around reading anchor 5. Measure text and atomic objects 6. Place, fragment, and paginate under constraints 7. Record decisions and constraint violations 8. Resolve annotation geometry from semantic anchors 9. Emit rendition + layout manifest + cache entry

## Core layout rules for P0

| Rule | Expected behavior |
| --- | --- |
| Semantic order first | Default flow follows canonical order; floats may move only within declared bounds. |
| Keep relationships | Captions stay with figures; headings stay with at least the first body lines; equation labels stay with equations. |
| Avoid unsafe splits | Atomic figures/equations do not split; paragraphs may split subject to widow/orphan rules. |
| Select spans by target | A figure may use one or two columns only if the node declares both spans. |
| Use explicit fallback | An oversized table or complex figure may switch to a dedicated view or preserved visual block. |
| Retain anchor stability | Recomposition should restore the top visible semantic range rather than the old page number. |
| Permit provisional pagination | Distant page count and thumbnails may be incomplete while the current region is stable. |

## Layout key and cache

layoutKey = hash( documentVersion, targetProfile, typographySettings, compositionPolicyVersion, targetOverrides ) Canonical content and annotations do not change when layoutKey changes. Only rendition geometry and page-derived metadata are invalidated.

# 12. Interactive studio UX

The studio is an engineering and research instrument, not a polished authoring product. It should make semantic structure, target constraints, and layout decisions inspectable.

| Region | Contents |
| --- | --- |
| Left: document | Semantic outline, nodes, relationships, annotations, and source provenance. |
| Center: rendition | Live continuous or paginated preview, page boundaries, current reading anchor, and annotation overlays. |
| Right: controls | Target profile, width, height, margins, font size, line height, column policy, figure policy, and override editor. |
| Bottom: diagnostics | Composition timing, page count status, selected variants, fallbacks, overflows, constraint violations, and layout key. |

## Minimum controls

Target profile selector.

Width, height, font-size, and margin controls.

Continuous versus paginated mode.

Column and figure-placement policy selectors.

Toggle for semantic IDs, source boxes, page boxes, and fallback markers.

Add highlight / note; jump to annotation.

Apply and remove one target-specific override.

Export and download rendition manifest.

# 13. Recommended technical architecture

Recommended default Use a TypeScript monorepo, a validated JSON schema, HTML/CSS rendering, and a paged-media engine behind an adapter. Keep the canonical graph and layout manifest independent of the rendering library.

## Proposed packages

apps/ studio/ interactive inspection and demo UI packages/ schema/ types, validation, migrations import-jats/ structured scholarly normalization composer/ variant selection, flow, policies, overrides render-html/ semantic DOM and continuous layout render-paged/ paged-media adapter annotations/ anchors, re-resolution, geometry caches export-epub/ packaging of reflowable rendition export-pdf/ paginated PDF path provenance/ source and original-PDF mappings benchmarks/ timing, overflow, relationship checks fixtures/ golden/ canonical articles, assets, expected manifests source/ optional JATS, HTML, PDF, and source maps docs/ adrs/ architecture decision records

## Technology guidance

| Concern | Recommended approach |
| --- | --- |
| Schema | TypeScript types plus runtime validation; use explicit versioning and migrations. |
| Continuous view | Semantic HTML with CSS Grid/Flex, container-aware component variants, and CSS custom properties. |
| Paged view | Evaluate a paged-media engine behind a small adapter; keep an exit path if its fragmentation behavior is insufficient. |
| Policy layer | Implement named deterministic rules before considering optimization or learned layout. |
| Measurement | Use browser text/object measurement for the POC and emit a renderer-neutral manifest. |
| State | Store canonical document, target profile, overrides, annotations, and rendition cache separately. |
| Testing | Schema tests, relationship invariants, manifest snapshots, overflow assertions, and visual regression screenshots. |
| Export | HTML first; add PDF and EPUB packaging after the golden rendering path is stable. |

## Architecture constraints

Do not make renderer-specific DOM geometry the canonical source.

Do not encode page coordinates inside semantic content nodes.

Do not use TeX as the only canonical representation; it may remain an input or equation representation.

Do not couple annotation IDs to page numbers.

Do not let one target override alter the base graph or another target.

Do not silently summarize or crop scholarly content.

# 14. Research and evaluation plan

## Research framing

The scholarly-paper/e-ink use case is the benchmark domain for a more general system. The central research question is whether a semantic, constraint-based model can produce coherent paginated renditions across heterogeneous widths and heights while preserving identity, relationships, reader state, and annotations.

## Proposed research questions

| RQ | Question |
| --- | --- |
| RQ1 | Can one canonical document graph generate coherent renditions across substantially different page geometries? |
| RQ2 | Which component capabilities and global policies are sufficient for prose, figures, captions, equations, and simple tables? |
| RQ3 | Can semantic reading position and text annotations remain stable across typography and profile changes? |
| RQ4 | Does semantic reflow improve active reading on small e-ink surfaces relative to fixed or geometrically optimized PDFs? |
| RQ5 | Can viewport-first composition reduce perceived waiting without destabilizing position or annotations? |

## Evaluation stages

| Stage | Method |
| --- | --- |
| A. System correctness | Golden corpus; verify node coverage, semantic order, relationships, source mapping, overflow, and deterministic manifests. |
| B. Layout quality | Expert review and visual regression across all target profiles; catalogue rule failures and fallbacks. |
| C. Performance | Measure first stable viewport, full pagination, profile switch, and annotation re-resolution. |
| D. User study (after POC) | Compare fixed PDF, optimized fixed layout, and semantic reflow across large and small e-ink classes for comprehension, navigation, workload, and annotation tasks. |

## Metrics

Mandatory-node coverage and exact-text preservation.

Figure-caption, citation-reference, and heading-body relationship preservation.

Overflow, clipping, collision, and failed-constraint counts.

Semantic anchor drift after profile and typography changes.

Annotation re-resolution success and text-range accuracy.

Time to first stable viewport and time to full composition.

Determinism of layout manifests and screenshot diffs.

User-study measures: comprehension, task time, pan/zoom/backtracking, workload, comfort, and preference.

# 15. POC success criteria

| Criterion | Pass condition |
| --- | --- |
| Single source | All four target profiles render from the same canonical document without target-specific content copies. |
| Semantic identity | Every rendered node exposes its stable ID and matches the canonical content hash. |
| Relationship integrity | All figure-caption and citation-reference links in the golden set survive every rendition. |
| No visible breakage | No clipping, overlap, missing mandatory content, or unreadable overflow in the golden set. |
| Target differentiation | At least one figure, column configuration, or component variant changes materially between large and small targets. |
| Reading-anchor stability | Switching profiles returns the reader to the same semantic sentence or an adjacent line. |
| Annotation stability | Text highlights resolve to the exact source range after all supported reflow changes. |
| Inspectability | A user can identify why a component moved or fell back from the studio diagnostics. |
| Override isolation | A target-specific override changes exactly one profile and leaves the canonical graph untouched. |
| Exportability | At least paginated PDF and reflowable HTML/EPUB artifacts are generated from the same source. |
| Reproducibility | Repository setup, fixtures, tests, and demo steps are documented and runnable locally. |

# 16. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Scope collapses into PDF parsing | Use a structured golden source first. Treat legacy PDF extraction as a separate adapter and experiment. |
| Paged-media engine limits control | Abstract it behind an adapter, capture a renderer-neutral manifest, and keep a custom placement layer for figures and fallbacks. |
| CSS output differs by renderer | Pin one reference renderer for the POC and use screenshot/manifest regression tests. |
| Complex tables/equations dominate effort | Treat them as atomic visual objects first; add responsive variants only after the core flow works. |
| Designer editability becomes a second product | Limit MVP to rule overrides and inspectable structure. Defer design-tool round-trip. |
| Annotation scope explodes | Ship text highlights first. Model freehand attachment policies but defer general warping. |
| Layout looks technically valid but aesthetically poor | Use a small, explicit design system and expert review; prioritize coherence over generic optimization. |
| Progressive pagination causes jumps | Anchor by semantic range, distinguish provisional from final pagination, and test reflow stability. |
| Novelty claims overreach prior work | Treat the literature list as research seeds; perform a reproducible review before publication claims. |

# 17. Milestones and backlog

| Milestone | Exit criteria |
| --- | --- |
| M0 · Skeleton and decisions | Repository, package boundaries, sample fixture, ADRs, test harness, and one-command studio launch. |
| M1 · Semantic continuous view | Canonical graph renders as semantic HTML; four profiles alter typography and component variants without pagination. |
| M2 · Responsive pagination | Finite-height pages, columns, keep rules, atomic objects, and manifests work for the golden article. |
| M3 · Anchors and provenance | Reading position, highlights, notes, source mapping, and geometry invalidation survive profile changes. |
| M4 · Overrides and exports | One target-specific override, PDF export, EPUB-oriented export, and diagnostics complete the golden demo. |
| M5 · Evaluation package | Golden corpus tests, performance report, failure taxonomy, demo script, and research-method draft. |

## Priority backlog

| Priority | Items |
| --- | --- |
| P0 | Schema; golden fixture; semantic renderer; target profiles; paginated composition; manifests; anchor preservation; text highlights; diagnostics; regression tests; PDF + HTML/EPUB-oriented export. |
| P1 | JATS importer; progressive composition; target overrides; original-PDF source mapping; table variants; paragraph-relative ink note. |
| P2 | General PDF reconstruction; advanced freehand reflow; IDML/Illustrator editability; learned layout suggestions; production CMS integration. |

# 18. First implementation sprint

The fresh agent should begin with the following sequence and avoid asking for additional product decisions unless a true blocker arises.

Create the repository structure and record the chosen runtime, package manager, and paged-renderer adapter in ADRs.

Select one legally usable scholarly fixture with a PDF and structured source, or create a representative synthetic paper if licensing is uncertain.

Define the smallest canonical schema that supports title, sections, paragraphs, one figure/caption, references, one equation object, and one table object.

Validate and serialize the fixture; ensure no content node contains target coordinates.

Render semantic continuous HTML with data-node-id attributes and a target-profile switch.

Implement four profile tokens for dimensions, typography, columns, margins, and component variants.

Emit a preliminary layout manifest containing semantic order, target, chosen variants, and rendered bounding boxes.

Add structural tests and screenshot baselines for all profiles.

Document failures and unknowns rather than adding hidden special cases.

## Sprint exit artifact

Exit artifact One source paper visibly recomposes across four profiles in the studio, with stable semantic IDs, no clipped content, and a machine-readable manifest. Pagination and annotations may follow in the next milestone if the renderer spike is not yet stable.

## First implementation decisions to record

ADR-001: canonical graph and versioning strategy.

ADR-002: paged-media renderer and adapter boundary.

ADR-003: semantic reading-anchor representation.

ADR-004: annotation selector and geometry-cache model.

ADR-005: target profile tokens and physical/logical unit assumptions.

ADR-006: layout manifest format and determinism strategy.

# 19. Open decisions and recommended resolutions

| Question | Recommended resolution for POC |
| --- | --- |
| Should the canonical source be TeX? | No. Use a semantic graph. Preserve TeX/MathML/SVG as equation content where useful. |
| Should the POC start from PDF? | No. Start from structured source; add PDF reconstruction only after composition works. |
| Should EPUB be canonical? | No. EPUB is a delivery package/rendition generated from the canonical graph. |
| Should the engine be fully custom? | No. Reuse browser typesetting and a paged-media engine; own the schema, policies, manifest, anchors, and overrides. |
| Should layout use AI? | Not for P0. Establish deterministic rules and a failure taxonomy first. |
| How much design freedom? | A constrained academic design system with explicit component variants and a small override layer. |
| How should page count behave during reflow? | Permit a provisional state. Stabilize the current anchor first and finalize distant pages progressively. |
| How should complex content render? | Use hybrid semantic/visual fallbacks with explicit diagnostics. |
| How should freehand ink move? | Model attachment policies now; implement text highlights first and limited block-relative notes later. |
| What proves generality? | One architecture producing materially different e-ink, print, and continuous digital renditions from the same graph. |

# 20. Research seeds and validation notes

The following works and standards were identified during early exploration. They are seeds for a formal review, not a publication-ready bibliography. The fresh research agent must verify bibliographic details, inspect the primary sources, and avoid novelty claims until a reproducible search is complete.

| Theme | Seeds to verify |
| --- | --- |
| Adaptive layout | Adaptive Grid-Based Document Layout; Adaptive Document Layout; responsive/paged CSS and document fragmentation research. |
| PDF and scientific reflow | Conversion of PDF Books in ePub Format; Reflowing and Annotating Scientific Papers on eBook Readers; related mobile document-image reflow work. |
| Annotation persistence | Robust Annotation Positioning in Digital Documents; Moving Markup; Reflowing Digital Ink Annotations; W3C Web Annotation; EPUB Annotations. |
| Scholarly extraction | GROBID; S2ORC; PubLayNet; DocLayNet; VILA; SciA11y; Nougat; Docling; MinerU. |
| Canonical semantics | JATS; TEI where relevant; EPUB; MathML; semantic HTML. |
| Responsive composition | DocDancer; FlexDoc; CSS Grid, Container Queries, Paged Media, and fragmentation engines. |
| Reading and e-ink | E-ink versus paper/LCD reading studies; screen-size, scrolling, paging, navigation, active reading, and scholarly reading systems. |

## Novelty statement to test, not assume

Apparent gap Prior work addresses PDF reflow, semantic extraction, adaptive layout, e-ink reading, and annotation repositioning separately. The candidate contribution is a provenance-preserving system that combines them and evaluates responsive paginated composition across materially different e-ink geometries.

# 21. Copy-paste kickoff prompt for the fresh agent

You are the implementation and research agent for the Semantic Responsive Typesetting proof of concept. Read the accompanying PRD as the source of truth. Build a narrow end-to-end system proving that one canonical semantic scholarly document can be recomposed across A4 print, a large 4:3 e-ink profile, a small tall e-ink profile, and continuous mobile while preserving stable node identity, relationships, reading position, and text annotations. Use the PRD defaults unless a true blocker arises. Start with structured input and a validated JSON graph. Do not begin with arbitrary PDF reconstruction, full freehand ink, AI layout generation, a production CMS, or Illustrator/InDesign round-trip. Your first milestone is a runnable studio that renders one golden article into four visibly different profiles from the same source, embeds stable semantic IDs, and emits a layout manifest with chosen variants and geometry. Add tests and architecture decision records as you go. Make layout rules deterministic and inspectable; record failures rather than hiding them with one-off coordinates. After the core composition path is stable, add finite-height pagination, semantic reading anchors, text highlights, target-specific overrides, exports, progressive composition, and optional original-PDF provenance in that order. Deliver: repository, README, demo script, golden fixtures, tests, ADRs, benchmark results, known-limitations log, and a short research-method outline. The page is a rendition, not the document.

# 22. Definition of done

The repository runs locally from a clean checkout using documented commands.

One canonical article and a small golden set are committed with clear licensing or synthetic provenance.

The same source generates four target profiles with stable semantic IDs.

The paginated outputs respond to both width and finite height.

Mandatory nodes and relationships are preserved with no visible clipping or overlap.

Profile switching preserves the semantic reading position.

A text highlight remains attached to the exact source text after reflow.

A target-specific override is isolated and reversible.

The studio explains selected variants, fallbacks, and constraint violations.

A renderer-neutral layout manifest and at least PDF plus reflowable HTML/EPUB-oriented outputs are produced.

Structural, visual, and performance tests cover the golden path.

Known limitations, research seeds, and next-step hypotheses are documented without overstating novelty.

Final product statement Semantic Responsive Typesetting treats content as a persistent semantic graph and treats pages as computed, inspectable, and replaceable renditions of that graph.